**Sean Bruce**

**Team Project -1, Rev 1-1 – Activity Log**

**ISIT 322 Spring 2020**

# Contributions

**Weekly Team Status Reports** – Just updated to the values on the copy of a new sheet so far.

**Team Communication/Leadership** – Started the weekly conversation. Asked two basic survey questions. Android Studio? Java vs. Kotlin. We ended up sticking with Android Studio as well as Kotlin.

Yesterday we worked on what to finish this week. For this week I said we need to focus on the menu. I was hoping to get all three menu pages up and connected with navigation. Though, it is not looking good as a team member seems to think they will not be able to finish the page assigned to them. This could be a problem as this is the startup page.

I had to draft an email about some potential problems with team members. Especially with two members possibly having to quit because of personal problems. Hopefully it’s just a precaution!

**Mockups** – I made three wire frames for the three pages on the menu. After some discussion with the team about different tools for the wireframes but due to the simple pages I decided to go with excel. It ended up working well and I think effectively communicated how I thought the pages should look. I gave the three pages to the team to create so we will see how well the mockups work.

**Navigation** – I am having a bit of troubles getting the navigation working. I attribute this to not being clear enough on how to create the pages. It seems that these pages require quite a bit more setup to include navigation.

**Peer Evaluation** – I setup the form to be easier to fill this out in subsequent weeks.

# Retrospective

I am thinking I need to remove the weekly activity section from the Weekly Team Status Reports. It kind of feels like could be calling people out when there are disparities in hours. I am hoping the hours even out in week two but if they do not, I am going to remove it next week. I will say the reason is so that the weekly turn in will not be slowed down.

Some cracks have started to show up in the team cohesion. A team member has had a hard time the quarter and is behind in work. This is spilling over into the team workload. I am hoping this clears itself up, but I took some steps that I hope will help. Repeating our teacher’s messaging, I said that the focus must be the group assignment. I suggested asking the teacher to if he could use the Kotlin bootcamp as credit for an older assignment so he can focus on the group project. Fingers crossed!

Our team may be about to experience some hard times. We have two team members with considerable private issues that may start effecting our ability to finish our project.