**Sean Bruce**

**Team Project -1, Rev 1-1 – Activity Log**

**ISIT 322 Spring 2020**

# Contributions

**Team Communication/Leadership** – Again, our in-person meetings feel productive. But after we split up and go to work, it is difficult for some members to complete the work assigned to them. It was especially frustrating that a member did not even make it to one of our in-class meetings this week. If this sort of thing happened in the workplace, I would be looking at changing up the in person meeting schedule to happen more often since that seem to work out better.

**Merge Branches** – I got a lesson in merge conflict this week. I merged the branch that contained the photo selection code and the camera code. I thought this would be simple and in retrospect, it probably should have been. About half my time was spent figuring out the permissions which I just forgot to copy into the manifest. After that, it was getting two functions to be able to us the onResults function. What a mess!

**Upload Pictures (in code)** – This was a bit of a mess. Originally it was supposed to be a piece of the project given to one team member. Unfortunately, that team member did not deliver.

I started the code by adding in the basics. However, I got stuck on the actual uploading on the uploading process. I was unable to figure it. Two other team members tried to figure this out but were unable to.

# Retrospective

This was another tough week. We had a member AWOL for the first half of the week and unable to deliver. That member says they are behind on their work and that is what is impacting the ability to deliver. I can understand it but am having a hard time empathizing as everyone else was able to get up to date with their work.

I guess I’ll take this as a lesson for being a leader. Not everything goes to plan and you have to be able to understand. The length of the project also changes things quite a bit. I don’t think 3 to 4 weeks is enough time to properly form let alone lead a team.